# Report 3: Core Feature Development Report (Development Phase)

Hotel and Service Management System

Group 2, SE1919

Scope updated after branch review: all visible local and remote branches

Report date: July 8, 2026

Repository: https://github.com/locTX-1002/HotelServiceManagement

## Development Progress Overview

This revised report was prepared after reviewing every visible branch in the repository, not only be/phat and develop. The most complete code picture is split across several branches: local develop contains origin/develop plus the latest be/phat backend work, while origin/phuc/fe contains additional frontend business pages and route protection that are not yet merged into develop. Because of that, the project has more implemented work than the first report showed, but it also has clear integration gaps that must be resolved before final demo.

### Complete Branch Coverage Table

| Branch / ref | Head | Area read | Main source-code evidence | Merge status |
| --- | --- | --- | --- | --- |
| main / origin/main | e5df978 | Baseline | Initial monorepo, backend entities/migration skeleton, frontend placeholders, CI and TeamAssignment docs. | Base branch |
| origin/be/khoa | b18acdd | Backend foundation | 13 API controllers, JWT setup, EF Core DbContext/configurations/seed migration, initial service contracts; many endpoints still return sample data. | Merged into origin/develop |
| origin/pr/auth-mvp-merge | 1bfd3c1 | Auth PR integration | Auth MVP merge line plus compatibility fixes, health/automanage work later in develop history. | Merged into origin/develop |
| origin/be/phat / be/phat | 0185f92 | Backend Role 1 | AuthService, UserManagementService, StayService, InvoiceService, PaymentService, audit migrations, DB constraints, Role1 progress docs. | Merged into local develop, not origin/develop |
| origin/loc/fe | f65710c | Frontend hospitality UI | Home, Login, Dashboard, RoomMap, CreateReservation, image assets, mock fallback, API docs, Docker files. | Merged into origin/develop |
| origin/phuc/fe | 9d95ae2 | Frontend operations UI | API login, local session, ProtectedRoute, RequireRole, RoomPage, RoomTypePage, ReportsPage, mobile menu and shared form components. | Not merged into develop |
| origin/develop | 86a5052 | Remote integration | Polished FE, .NET 10 conversion, backend CI/Docker updates, API docs, booking-rule tests; lacks latest be/phat audit migrations and phuc/fe pages. | Remote integration branch |
| develop / origin/merge/be-phat-into-develop | d4532b4 | Local integration | origin/develop merged with latest be/phat backend work; still does not contain phuc/fe frontend operations pages. | Most complete local branch |

## Implemented Features

The table below combines all branch evidence into one feature inventory. The status column separates implementation progress from integration progress, because several features exist on a branch but are not yet merged into the final integration branch.

| Module | Feature | Branch evidence | Implementation status | Integration note |
| --- | --- | --- | --- | --- |
| Project setup | Monorepo, README, contribution workflow, CI | main, origin/loc/fe, origin/develop | Complete foundation | Present across main/develop history. |
| Backend architecture | Api/Application/Domain/Infrastructure clean layered solution | main, origin/be/khoa, origin/be/phat, develop | Complete foundation | 13 entities and EF Core model exist. |
| Database | HotelDbContext, Fluent configurations, seed data, migrations | origin/be/khoa, origin/be/phat, develop | Complete foundation | Latest audit/constraint migrations are in be/phat/local develop. |
| Auth backend | JWT login, /auth/me, change password, BCrypt hashing, inactive user checks | origin/be/khoa, origin/be/phat | Complete MVP | Backend returns accessToken-style DTO; frontend phuc/fe expects token/user shape. |
| Authorization backend | Role claims and [Authorize]/[Authorize(Roles)] | origin/be/phat, develop | Complete MVP | Admin/Manager/Receptionist restrictions exist on key endpoints. |
| Admin users | List, create, update, activate/deactivate, reset password | origin/be/phat | Complete backend MVP | Merged into local develop, not origin/develop. |
| Frontend auth | Real POST /api/auth/login, localStorage session, redirect back after login | origin/phuc/fe | Implemented FE | Not merged; response shape must align with backend. |
| Frontend route security | ProtectedRoute, RequireRole, role-based menu/home route | origin/phuc/fe | Implemented FE | Not merged; UX guard complements backend auth. |
| Room types | Backend sample endpoints, FE CRUD form/table with validation | origin/be/khoa, origin/phuc/fe | Partial | FE is ready; backend still needs real CRUD contract. |
| Rooms | Backend sample endpoints, FE CRUD, filters, delete guard, responsive table | origin/be/khoa, origin/phuc/fe | Partial | FE not merged; backend endpoint is still sample data in reviewed branches. |
| Room map | Visual room map, floor grouping, status filters, drawer actions, 30s refresh | origin/loc/fe, origin/develop | Implemented FE | Backend /api/rooms/map still missing/placeholder. |
| Guest | Guest entity/configuration and placeholder controller | origin/be/khoa, origin/be/phat | Partial | No complete CRUD service found in reviewed branches. |
| Reservation | Three-step create reservation UI, available-room search contract, BookingRules overlap helper | origin/loc/fe, origin/phuc/fe | Partial | Backend reservation endpoints are still sample/placeholder; BR03 tests exist. |
| Stay/check-in/check-out | Active stays, check-in validation, room status update, checkout completion | origin/be/phat | Complete backend MVP | FE pages remain placeholders outside future branch work. |
| Services | Service categories/items/order entities/configs and placeholder endpoints | origin/be/khoa, origin/be/phat | Partial | ServiceOrder business API/UI still needs implementation. |
| Invoice | Invoice lookup/create, room charge + service charge calculation | origin/be/phat | Complete backend MVP | No completed invoice UI found. |
| Payment | Payment validation, remaining-balance check, partial/paid status update | origin/be/phat | Complete backend MVP | No completed payment UI found. |
| Dashboard | Operational dashboard FE with KPI, arrivals/departures, revenue chart | origin/loc/fe, origin/develop | Implemented FE | Backend /api/reports/dashboard not implemented in reviewed backend. |
| Reports | Revenue/occupancy report UI with date range, quick filters, chart/table | origin/phuc/fe | Implemented FE | Not merged; backend has only a revenue placeholder. |
| Testing | xUnit BookingRulesTests for overlap, checkout boundary, nights, room charge | origin/loc/fe, origin/develop, develop | Implemented unit tests | Full test run blocked locally by NuGet network restriction. |
| Docs and deployment | API_DOCS, feature plan, architecture guidelines, workflow, Dockerfiles, docker-compose | origin/loc/fe, origin/develop | Documented | Docker compose contains demo DB password; acceptable only for local/demo per file note. |

## Technical Implementation

### Backend architecture and OOP

The backend uses a layered architecture with Api, Application, Domain, and Infrastructure projects. Controllers are thin and mostly delegate work to service interfaces.

Domain modeling is explicit: Room, RoomType, Guest, Reservation, Stay, ServiceCategory, ServiceItem, ServiceOrder, ServiceOrderDetail, Invoice, Payment, User, and Role.

Business status is represented through enums such as RoomStatus, ReservationStatus, StayStatus, ServiceOrderStatus, InvoiceStatus, PaymentStatus, and PaymentMethod.

### EF Core and persistence

HotelDbContext exposes DbSet properties for all business tables and applies Fluent API configurations from Infrastructure.

Fluent configurations define required fields, maximum lengths, enum conversions, unique indexes, seed data, and restrict-delete relationships.

The latest be/phat branch adds user audit foreign keys such as CreatedByUserId, CheckedInByUserId, CheckedOutByUserId, and ReceivedByUserId.

### Frontend implementation

The React frontend uses React Router for routing and Axios client interceptors for JWT attachment and 401 handling.

origin/loc/fe builds the hospitality-facing experience: home page, room map, dashboard, create-reservation flow, room images, and mock data shaped like the API contract.

origin/phuc/fe adds operational screens: API login, protected routes, role-based access, room/room-type management, reports, reusable confirmation dialog, tab controls, and SlideOver forms.

Mock fallback is intentionally limited to missing/unavailable endpoints; real server errors are surfaced instead of being hidden.

### Business-rule example

public static bool IsOverlapping(DateTime aStart, DateTime aEnd, DateTime bStart, DateTime bEnd)

=> aStart < bEnd && aEnd > bStart;

public static int CalculateNights(DateTime checkIn, DateTime checkOut)

=> Math.Max((checkOut.Date - checkIn.Date).Days, 1);

WPF is not used in this source code; the UI is implemented as a React web frontend. No custom multithreading was found; the backend uses async/await for database and service operations.

## Challenges and Solutions

| Challenge | What was found across branches | Recommended solution |
| --- | --- | --- |
| Work split across branches | The previous report missed origin/phuc/fe and origin/loc/fe details. | Use develop + be/phat + phuc/fe as the real feature picture before final merge. |
| Unmerged frontend operations work | RoomPage, RoomTypePage, ReportsPage, ProtectedRoute, RequireRole exist only on origin/phuc/fe. | Merge or cherry-pick phuc/fe after resolving conflicts with latest develop. |
| Auth response mismatch | Backend be/phat returns AccessToken/UserId/FullName/Email/Role; phuc/fe expects token/user. | Standardize login response or update FE session mapping before demo. |
| API contract gaps | FE expects /api/rooms/map, /api/reports/dashboard, /api/reports/occupancy, available-rooms, and CRUD APIs. | Implement missing endpoints or adjust FE contracts to actual Swagger. |
| Placeholder endpoints | Rooms, reservations, services, and reports still return sample data in reviewed backend branches. | Replace placeholders with service-backed EF Core logic. |
| Testing blocked locally | NuGet restore cannot reach api.nuget.org in this sandbox. | Run dotnet restore/build/test on a machine with package access and capture results. |

## Git Commit History

Representative commits from all reviewed branches are listed below.

| Commit | Date | Author | Branch | Contribution | Link |
| --- | --- | --- | --- | --- | --- |
| 2117cf8 | 2026-07-05 | locTX-1002 | main | Initialize monorepo, README, workflow and CI. | GitHub |
| 80680b9 | 2026-07-05 | locTX-1002 | main | Backend skeleton, 13 entities, EF migration, seed demo. | GitHub |
| ee29c8c | 2026-07-05 | locTX-1002 | main | Vite React scaffold, Axios JWT client, layout placeholders. | GitHub |
| bc26689 | 2026-07-06 | Phan Tien Phat | be/khoa | Setup backend project structure. | GitHub |
| 10c6d9a | 2026-07-06 | Phan Tien Phat | be/phat | Implement staff authentication MVP. | GitHub |
| b80e8d4 | 2026-07-07 | Phan Tien Phat | be/phat | Add stay, invoice, payment MVP and progress report. | GitHub |
| 3b87d68 | 2026-07-08 | Phan Tien Phat | be/phat | Tighten DB constraints and business rules. | GitHub |
| 0185f92 | 2026-07-08 | Phan Tien Phat | be/phat | Add user audit fields to business tables. | GitHub |
| 773e1a7 | 2026-07-05 | locTX-1002 | loc/fe | Hospitality-themed room map and reservation UI. | GitHub |
| 26429e6 | 2026-07-05 | locTX-1002 | loc/fe | Create three-step reservation booking engine. | GitHub |
| b4085b8 | 2026-07-06 | locTX-1002 | loc/fe | Complete dashboard page improvements. | GitHub |
| 995522a | 2026-07-06 | locTX-1002 | loc/fe | Do not hide real server errors with mock data. | GitHub |
| de227d5 | 2026-07-06 | Phuc Truong | phuc/fe | Login with real API. | GitHub |
| 6b6a912 | 2026-07-06 | Phuc Truong | phuc/fe | Protect routes when unauthenticated. | GitHub |
| 3781e9c | 2026-07-06 | Phuc Truong | phuc/fe | Menu and page access by role. | GitHub |
| 5a2a90d | 2026-07-06 | Phuc Truong | phuc/fe | Room type management page. | GitHub |
| cd1249b | 2026-07-06 | Phuc Truong | phuc/fe | Room management page. | GitHub |
| 66ee871 | 2026-07-06 | Phuc Truong | phuc/fe | Revenue and occupancy reports page. | GitHub |
| 86a5052 | 2026-07-08 | locTX-1002 | origin/develop | Polish split-screen editorial login page. | GitHub |
| d4532b4 | 2026-07-08 | Phan Tien Phat | develop | Merge origin/develop into local develop after be/phat merge. | GitHub |

## Code Quality and Documentation

The repository contains architecture and workflow documentation: CLEAN_ARCHITECTURE_GUIDELINES.md, DEVELOPMENT_WORKFLOW.md, APPLICATION_FEATURES_PLAN.md, frontend/API_DOCS.md, README files, and docs/TeamAssignment.md.

Backend code quality is supported by service separation, DTOs, explicit enums, EF configurations, unique indexes, restrict deletes, and password/JWT services.

Frontend code quality is supported by shared API client, session utilities, route guards, role utilities, common UI components, status/color helpers, date helpers, and mock data aligned with API docs.

Known documentation mismatch: README and API docs should be synchronized with the latest backend login response and .NET target after final merge.

## Testing Activities

All visible branches were inspected using git branch, git log, git diff --stat, git ls-tree, and git show without switching branches or disturbing the current worktree.

BookingRulesTests exist for overlap cases, same-day checkout/checkin boundary, separated date ranges, minimum nights, and room charge calculation.

The current environment reports .NET SDK 10.0.301, matching the net10.0 project files on the latest backend/frontend integration branches.

A full dotnet build was attempted earlier but failed during package restore because the sandbox cannot reach https://api.nuget.org/v3/index.json.

Frontend build was not run because node_modules is not installed and network access for package restore is restricted.

Document rendering to PNG could not be completed in this environment because LibreOffice/soffice is not installed; structural DOCX checks were performed instead.

## Next Steps

Merge origin/phuc/fe into develop or selectively cherry-pick ProtectedRoute, RequireRole, session utilities, RoomPage, RoomTypePage, and ReportsPage.

Resolve the login response contract mismatch between backend accessToken-style response and frontend token/user expectation.

Implement real backend CRUD for rooms and room types, then connect phuc/fe pages to those APIs.

Implement /api/rooms/map, /api/reservations/available-rooms, POST /api/reservations, /api/reports/dashboard, /api/reports/occupancy, and complete /api/reports/revenue.

Replace placeholder controllers for Guests, Reservations, Rooms, Services, and Reports with service-backed EF Core logic.

Run full dotnet restore/build/test and frontend npm install/build on a machine with package access.

Run an end-to-end demo test: login by role, room map, room CRUD, reservation, check-in, service order, check-out, invoice, payment, dashboard, reports.